Step-by-Step Implementation Plan

AI-Based Gesture Control System

Version: 1.0

Date: May 2026

Project: AI Gesture Control System

# 1. Project Timeline Overview

| Phase | Weeks | Focus | Deliverable |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1-2 | Environment setup, tooling, project scaffold | Running dev environment |
| Phase 2: Backend Core | 3-4 | FastAPI + MediaPipe gesture engine | Working gesture API |
| Phase 3: Frontend Core | 5-6 | React UI, camera feed, canvas overlay | Live gesture display |
| Phase 4: Integration | 7-8 | WebSocket bridge, action dispatcher | End-to-end gesture control |
| Phase 5: Polish | 9-10 | Settings, mapping UI, error handling | Feature-complete MVP |
| Phase 6: Testing | 11 | Unit, integration, and performance tests | Test reports |
| Phase 7: Deployment | 12 | Dockerise, CI/CD, documentation | Production-ready release |

# 2. Technology Stack

## 2.1 Backend Stack

| Tool | Version | Purpose |
| --- | --- | --- |
| Python | 3.11+ | Primary backend language |
| FastAPI | 0.111+ | Async REST API and WebSocket server |
| Uvicorn | 0.29+ | ASGI server to run FastAPI |
| MediaPipe | 0.10+ | Hand, pose, and face landmark detection |
| OpenCV (cv2) | 4.9+ | Frame decoding, image processing, drawing |
| NumPy | 1.26+ | Landmark array manipulation and geometry math |
| PyAutoGUI | 0.9+ | Keyboard and mouse action simulation |
| TensorFlow / Keras | 2.15+ | LSTM model for dynamic gesture classification |
| Redis | 7.x | Session state and gesture event caching (optional) |
| Pydantic | 2.x | Request/response data validation |

## 2.2 Frontend Stack

| Tool | Version | Purpose |
| --- | --- | --- |
| React | 18+ | Component-based frontend framework |
| TypeScript | 5.x | Type-safe JavaScript for the frontend |
| Vite | 5.x | Fast build tool and dev server |
| Tailwind CSS | 3.x | Utility-first styling framework |
| shadcn/ui | Latest | Pre-built accessible UI components |
| Zustand | 4.x | Lightweight global state management |
| React Query | 5.x | API data fetching and caching |
| Lucide React | Latest | Icon library for UI controls |

## 2.3 DevOps & Tooling

| Tool | Purpose |
| --- | --- |
| Docker + Docker Compose | Containerise backend and frontend services |
| GitHub Actions | CI/CD pipeline for lint, test, and build |
| pytest | Backend unit and integration testing |
| Vitest + React Testing Library | Frontend component and hook testing |
| ESLint + Prettier | Frontend code quality and formatting |
| Ruff + Black | Python code quality and formatting |
| Prometheus + Grafana (optional) | Metrics collection and latency monitoring |

# 3. Phase 1: Foundation (Weeks 1-2)

## Step 1.1 — Repository & Project Structure

- Create GitHub repository with monorepo structure

- Create /backend directory (FastAPI app) and /frontend directory (React app)

- Initialise .gitignore, README.md, and CONTRIBUTING.md

- Set up pre-commit hooks: ruff, black, eslint, prettier

Folder structure:

| Path | Contents |
| --- | --- |
| backend/app/ | FastAPI application: main.py, routers/, services/, models/ |
| backend/app/gesture_engine/ | mediapipe_processor.py, classifier.py, action_dispatcher.py |
| backend/tests/ | pytest test files |
| frontend/src/components/ | React components: CameraFeed, GestureOverlay, ControlPanel |
| frontend/src/hooks/ | useWebSocket.ts, useCamera.ts, useGestureStore.ts |
| frontend/src/store/ | Zustand stores: gestureStore.ts, settingsStore.ts |
| docker/ | Dockerfile.backend, Dockerfile.frontend, docker-compose.yml |

## Step 1.2 — Environment Setup

- Create Python virtual environment: python -m venv .venv

- Install backend dependencies: pip install fastapi uvicorn mediapipe opencv-python pyautogui tensorflow numpy pydantic redis

- Initialise React app: npm create vite@latest frontend -- --template react-ts

- Install frontend dependencies: npm install tailwindcss zustand @tanstack/react-query lucide-react

- Install shadcn/ui components: npx shadcn-ui@latest init

- Verify MediaPipe installation with a simple hand detection smoke test

# 4. Phase 2: Backend Core (Weeks 3-4)

## Step 2.1 — FastAPI Application Scaffold

- Create main.py with FastAPI app, CORS middleware, and lifespan handler

- Create /health, /gestures, /mappings GET and POST routes

- Implement Pydantic schemas for GestureEvent, MappingConfig, SessionInfo

- Write pytest tests for all REST endpoints (happy path + error cases)

## Step 2.2 — MediaPipe Gesture Engine

- Create mediapipe_processor.py: initialise Hands, Pose, FaceMesh solutions

- Implement process_frame(frame_bytes) -> LandmarkResult function

- Decode JPEG bytes to numpy array using cv2.imdecode

- Pass array through mp.solutions.hands.Hands.process()

- Extract landmark x/y/z coordinates into structured dict

- Implement get_finger_states(landmarks) helper using angle threshold logic

## Step 2.3 — Gesture Classifier

- Implement rule-based static gesture classifier using finger state combinations

- Define gesture rules: thumbs_up, open_palm, closed_fist, peace, pinch etc.

- Implement 30-frame sliding window buffer for dynamic gesture input

- Train lightweight LSTM model on a collected swipe/wave dataset (or use pretrained)

- Export LSTM model as .keras file and load in classifier.py on startup

- Implement classify(landmarks, history) -> GestureResult with confidence score

## Step 2.4 — WebSocket Server

- Add /ws WebSocket endpoint to FastAPI app

- Implement frame receive loop: accept binary message, decode, process, respond

- Serialise GestureEvent to JSON and send back over WebSocket

- Add connection manager to track active sessions

- Implement 30-second inactivity timeout and graceful close

## Step 2.5 — Action Dispatcher

- Create action_dispatcher.py with DEFAULT_MAPPINGS dict

- Implement dispatch(gesture_label) function using pyautogui

- Add configurable debounce: same gesture must not fire more than once per 500ms

- Load user mappings from mappings.json config file on startup

- Expose update_mapping(gesture, action) method for runtime remapping

# 5. Phase 3: Frontend Core (Weeks 5-6)

## Step 3.1 — Camera Feed Component

- Create useCamera.ts hook: call navigator.mediaDevices.getUserMedia

- Bind MediaStream to <video> element ref with autoPlay and muted

- Mirror video horizontally with CSS: transform: scaleX(-1)

- Implement start/stop/toggle controls with state management

- Handle permission denied and device not found error states

## Step 3.2 — Gesture Overlay Component

- Create <canvas> element absolutely positioned over the video element

- Implement drawLandmarks(ctx, landmarks) function

- Draw 21 hand landmark points as filled circles (colour-coded by finger)

- Draw finger connections using HAND_CONNECTIONS constant from MediaPipe spec

- Implement drawGestureBadge(ctx, gesture, confidence) for pill label overlay

- Run draw loop via requestAnimationFrame, clearing canvas each frame

## Step 3.3 — WebSocket Hook

- Create useWebSocket.ts hook: connect to ws://localhost:8000/ws on mount

- Implement sendFrame(videoElement): capture frame to canvas, export as Blob, send

- Parse incoming JSON messages and update Zustand gesture store

- Implement auto-reconnect: useEffect re-runs on close with exponential backoff

- Expose connectionStatus: 'connected' | 'reconnecting' | 'disconnected'

## Step 3.4 — Control Panel Component

- Build GestureRow component: icon + gesture name + action dropdown + enable toggle

- Fetch /mappings on mount with React Query

- Optimistically update UI on mapping change, POST /mappings to backend

- Build GestureHistory list: last 10 events with gesture name and timestamp

- Highlight currently active gesture row with animation

# 6. Phase 4: Integration (Weeks 7-8)

## Step 4.1 — End-to-End Wiring

- Start backend: uvicorn app.main:app --reload --port 8000

- Start frontend: npm run dev (Vite serves on port 5173)

- Verify WebSocket connection opens on frontend load

- Verify frames flow: camera -> canvas -> WebSocket -> backend -> MediaPipe -> response

- Verify gesture label and confidence appear in overlay and control panel

## Step 4.2 — Action Dispatch Verification

- Test each default gesture mapping triggers the correct pyautogui action

- Verify debounce prevents repeated triggers on held gestures

- Test mapping remapping: change action in UI, verify new action fires

- Test UNKNOWN gesture returns no action dispatch

## Step 4.3 — Latency Measurement

- Add timing logs: frame_received_at, landmarks_computed_at, response_sent_at

- Measure round-trip from frame capture to canvas overlay update

- Optimise if latency > 200ms: reduce frame resolution, skip every other frame

# 7. Phase 5: Polish (Weeks 9-10)

## Step 5.1 — Settings Panel

- Build Settings modal with resolution, mode, confidence, and hold-duration controls

- Persist settings to localStorage on change

- Apply settings to useCamera and useWebSocket hooks reactively

## Step 5.2 — Error Handling & UX

- Add toast notifications for connection status changes

- Add onboarding overlay for first-time users: camera setup guide

- Add visual pulse animation on gesture trigger

- Add confidence meter progress bar below overlay badge

- Implement dark/light theme toggle with Tailwind dark: classes

# 8. Phase 6: Testing (Week 11)

| Test Type | Tool | Coverage Target | Focus Areas |
| --- | --- | --- | --- |
| Backend unit tests | pytest | >= 80% | Gesture classifier, dispatcher, frame processing |
| Backend API tests | pytest + httpx | >= 90% | All REST endpoints, error responses |
| WebSocket tests | pytest + websockets | >= 75% | Frame handling, timeout, multi-client |
| Frontend unit tests | Vitest | >= 70% | Hooks, store actions, utility functions |
| Frontend component tests | React Testing Library | >= 70% | CameraFeed, ControlPanel, GestureOverlay |
| Integration tests | Playwright | Key flows | Full gesture → action end-to-end |
| Performance tests | Custom benchmark | Latency < 200ms | Frame rate, WebSocket throughput |

# 9. Phase 7: Deployment (Week 12)

## Step 7.1 — Dockerisation

- Create Dockerfile.backend: python:3.11-slim base, copy app, pip install, CMD uvicorn

- Create Dockerfile.frontend: node:18-alpine build stage, nginx serve stage

- Create docker-compose.yml: backend service (port 8000), frontend service (port 80), optional redis service

- Test full stack with docker-compose up

## Step 7.2 — CI/CD Pipeline

- Create .github/workflows/ci.yml

- Jobs: lint-backend (ruff + black), lint-frontend (eslint + prettier), test-backend (pytest), test-frontend (vitest), build-docker

- Add branch protection: main requires all CI jobs to pass

## Step 7.3 — Documentation

- Write README.md: project overview, quick start, environment variables, gesture list

- Write API reference in docs/api.md using FastAPI auto-generated OpenAPI spec

- Write CONTRIBUTING.md: branching strategy, PR template, code style guide

- Record demo video showing gesture control in action

# 10. Definition of Done

| Milestone | Done When |
| --- | --- |
| Phase 1 complete | Dev environment runs; project structure committed; CI lint passes |
| Phase 2 complete | Backend detects gestures from webcam; all REST tests pass |
| Phase 3 complete | Frontend shows live camera feed with landmark overlay and gesture badge |
| Phase 4 complete | Gestures trigger mapped actions end-to-end; latency < 200ms |
| Phase 5 complete | Settings panel works; error states handled; onboarding flow complete |
| Phase 6 complete | All test suites pass; coverage targets met; perf benchmark passes |
| Phase 7 complete | Docker Compose runs full stack; CI/CD green; README complete |